**Sprint Backlog 1**

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **ID** | **User Story** | **Tasks** | **Day 1** | **Day 2** | **Day 3** | **Day 4** | **Day 5** | **Day 6** | **Day 7** |
| **1** | As an admin, I want to be able to submit the information of the new employees to the list so that The database stores all the records of the new employees | Design a form to fill up and a submit button on the page | **2** | **0** | **0** | **0** | **0** | **0** | **0** |
| Write code for form fill up page interface. | **0** | **1** | **0** | **0** | **0** | **0** | **0** |
| Create connection with the database | **0** | **1** | **0** | **0** | **0** | **0** | **0** |
| Test the submission | **0** | **0** | **2** | **0** | **0** | **0** | **0** |
| **2** | As an admin, I want to be able to display the information of all the employees in a list of table so that I can see all the information of all the employees | Design a table with same amount of rows and columns that database has | **0** | **1** | **1** | **0** | **0** | **0** | **0** |
| Insert the attributes of the database to the table | **0** | **0** | **1** | **1** | **0** | **0** | **0** |
| Create connection with the database | **0** | **0** | **0** | **1** | **1** | **0** | **0** |
| Display the full table | **0** | **0** | **0** | **0** | **1** | **0** | **0** |
| **3** | As an admin, I want to be able to display the information of all the departments in a list of table so that I can see all the information of all the departments | Design a table with same amount of rows and columns that database has | **0** | **0** | **0** | **1** | **1** | **0** | **0** |
| Insert the attributes of the database to the table | **0** | **0** | **0** | **0** | **1** | **1** | **0** |
| Create connection with the database | **0** | **0** | **0** | **0** | **0** | **1** | **1** |
| Display the full table | **0** | **0** | **0** | **0** | **0** | **0** | **1** |