**Sprint Backlog 2**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **ID** | **User Story** | **Tasks** | **Day 1** | **Day 2** | **Day 3** | **Day 4** |
| **4** | As an admin, I want to be able to search anything related to the database, so that I can I can get the information related to the search engine | Design a search box and a submit button on the page | **2** | **0** | **0** | **0** |
| Write code for search page interface. | **0** | **1** | **0** | **0** |
| Create connection with the database | **0** | **1** | **0** | **0** |
| Design table on the page on the basis of the search result | **0** | **0** | **2** | **0** |
| Test the searching | **0** | **0** | **0** | **1** |