**Sprint Backlog 3**

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **ID** | **User Story** | **Tasks** | **Day 1** | **Day 2** | **Day 3** | **Day 4** | **Day 5** | **Day 6** | **Day 7** |
| **5** | As an admin, I want to be able to Sort the list into ascending or descending order so that I can check the names by my order of choice | Design buttons of different types of sorting | **1** | **0** | **0** | **0** | **0** | **0** | **0** |
| Write code for sorting page interface | **1** | **0** | **0** | **0** | **0** | **0** | **0** |
| Create table to display the sorted list on the page | **0** | **2** | **0** | **0** | **0** | **0** | **0** |
| Test the sorting | **0** | **1** | **0** | **0** | **0** | **0** | **0** |
| **6** | As an admin, I want to be able to Edit/Update the information of the employees so that Something wrong in the database can be updated | Add & design the edit/update buttons into the tables | **0** | **0** | **2** | **0** | **0** | **0** | **0** |
| Write code for edit/update page interface | **0** | **0** | **0** | **2** | **0** | **0** | **0** |
| Make a form on the page and get all the existing values | **0** | **0** | **0** | **1** | **1** | **0** | **0** |
| Test the editing | **0** | **0** | **0** | **0** | **1** | **0** | **0** |
| **7** | As an admin, I want to be able to Delete the information of the employees so that I can remove the records of an employee | Add & design the delete buttons into the tables | **0** | **0** | **0** | **0** | **2** | **0** | **0** |
| Write code for delete button URL | **0** | **0** | **0** | **0** | **0** | **2** | **0** |
| Create confirmation message before complete deleting | **0** | **0** | **0** | **0** | **0** | **1** | **1** |
| Test the Deleting | **0** | **0** | **0** | **0** | **0** | **0** | **1** |